## PT TELKOM

| Deployment of DDoS Protection |  |
| --- | --- |

Originator's Name: Triatmoko Haryadi and Fatur Muhammad Date Raised: 2 May 2024

Activities: No; Task; Time Start; Time Finish; Duration; PIC. 1; Export DDoS Protection from NCX UAT Environment; 00:00; 00:15; 15 Min; NCX Team. 2; Import DDoS Protection to NCX Production Environment; 00:15; 00:20; 5 Min; NCX Team. 3; Release DDoS Protection Product; 00:20; 00:25; 5 Min; NCX Team. 4; Pricing Configuration and insert the product to Pricelist; 00:25; 00:45; 20 Min; NCX Team. 5; “Sync Product” DDoS Protection to send attributes under Package and VAS to TIBS; 00:45; 00:50; 5 Min; NCX Team. 6; “Sync Tariff” DDoS Protection Package and VAS and DDoS Protection Discount to get Tariff ID; 00:50; 00:55; 5 Min; NCX Team. 7; Check Sync Result and Status; 00:55; 01:10; 15 Min; NCX Team.

Purpose: To deploy DDoS Protection product from NCX UAT Environment to Production Environment.

Impact: - Should be done out of office hours.

Activation Order DDoS Protect Customer: ADMIN DDoS Protect Detection: Full DDoS Protect IP Prefix: 192 DDoS Protect Interface: Interface DDoS Protect Router: ZTE DDoS Protect Type: Basic Protection DDoS Protect Unit: 10 Include Add-on Package: No Komitmen Kontrak: per Bulan SID Internet Connectivity: 1230232 Status: Completed No Order: 2-10712209552 Modification Order DDoS Protect Customer: ADMIN DDoS Protect Detection: Full DDoS Protect IP Prefix: 192 DDoS Protect Interface: Interface DDoS Protect Router: ZTE DDoS Protect Type: Basic Protection DDoS Protect Unit: 20 Include Add-on Package: Yes Komitmen Kontrak: per Bulan SID Internet Connectivity: 1230232 Status: Completed No Order: 2-10712930727 Suspend Order Status: Completed No Order: 2-10712953303 Resume Order Status: Completed No Order: 2-10713010434 Disconnect Order Status: Completed No Order: 2-10713259617

Accepted (TELKOM): Name: Irvan Setiyanto Sign: Date: 2 May 2024