## PT TELKOM

| Deployment of SIP Trunking |  |
| --- | --- |

Originator's Name: Triatmoko Haryadi and Fatur Muhammad Date Raised: 21 June 2024

Activities: No; Task; Time Start; Time Finish; Duration; PIC. 1; Export SIP Trunking from NCX UAT Environment; 00:00; 00:15; 15 Min; NCX Team. 2; Import SIP Trunking to NCX Production Environment; 00:15; 00:20; 5 Min; NCX Team. 3; Release SIP Trunking Product; 00:20; 00:25; 5 Min; NCX Team. 4; Pricing Configuration and insert the product to Pricelist; 00:25; 00:45; 20 Min; NCX Team. 5; “Sync Product” SIP Trunking to send attributes under Package and VAS to TIBS; 00:45; 00:50; 5 Min; NCX Team. 6; “Sync Tariff” SIP Trunking Package and VAS and SIP Trunking Discount to get Tariff ID; 00:50; 00:55; 5 Min; NCX Team. 7; Check Sync Result and Status; 00:55; 01:10; 15 Min; NCX Team.

Purpose: To deploy SIP Trunking product from NCX UAT Environment to Production Environment.

Impact: - Should be done out of office hours.

Attribute tambahan 2000 - 5000 Concurrent Call : Status: No Order: SIP Trunk Standard Price : Status: Completed No Order: SIP Trunk HA Price : Status: Completed No Order: SIP Trunk Premium : Status: Completed No Order: SIP Trunk Plus Location: Jabodetabek Status: Completed No Order: SIP Trunk RC Activation [NRC Test] : Status: Completed No Order:

Accepted (TELKOM): Name: Irvan Setiyanto Sign: Date: 21 June 2024