## **PT TELKOM logo_by-telkom-indonesia_color.png**

|  |  |
| --- | --- |
| **Deployment of Nadeefa TOMPS** |  |

|  |
| --- |
| **Originator's Name: Triatmoko Haryadi and Fatur Muhammad**  **Date Raised: 19 Januari 2024** |
| **Activities:**   |  |  |  |  |  |  | | --- | --- | --- | --- | --- | --- | | **No** | **Task** | **Time Start** | **Time Finish** | **Duration** | **PIC** | | 1 | Export Nadeefa TOMPS from NCX UAT Environment | 00:00 | 00:15 | 15 Min | NCX Team | | 2 | Import Nadeefa TOMPS Service to NCX Production Environment | 00:15 | 00:20 | 5 Min | NCX Team | | 3 | Release Nadeefa TOMPS Product | 00:20 | 00:25 | 5 Min | NCX Team | | 4 | Pricing Configuration and insert the product to Pricelist | 00:25 | 00:45 | 20 Min | NCX Team | | 5 | “Sync Product” Nadeefa TOMPS to send attributes under Package and VAS to TIBS | 00:45 | 00:50 | 5 Min | NCX Team | | 6 | “Sync Tariff” Nadeefa TOMPS Package and VAS and Dark Fiber Discount to get Tariff ID | 00:50 | 00:55 | 5 Min | NCX Team | | 7 | Check Sync Result and Status | 00:55 | 01:10 | 15 Min | NCX Team | |
| **Purpose:**  To deploy Nadeefa TOMPS Service product from NCX UAT Environment to Production Environment. |
| **Impact:**   * Should be done out of office hours. |

|  |
| --- |
| Activation Order **Status: Fulfill Billing Completed No Order: 2-10667784618**  Modification Order **Status: Fulfill Billing Completed No Order: 2-10668582453**  Suspend Order **Status: Fulfill Billing Completed No Order: 2-10669276897**  Resume Order **Status: Fulfill Billing Completed No Order: 2-10670193196**  Disconnect Order **Status: Fulfill Billing Completed No Order: 2-10670207745** |
| Accepted (TELKOM):  Name: Irvan Setyanto  Sign: Date: 17 January 2024 |
|  |