## **PT TELKOM logo_by-telkom-indonesia_color.png**

|  |  |
| --- | --- |
| **Deployment of SIP Trunking** |  |

|  |
| --- |
| **Originator's Name: Triatmoko Haryadi and Fatur Muhammad**  **Date Raised: 21 June 2024** |
| **Activities:**   |  |  |  |  |  |  | | --- | --- | --- | --- | --- | --- | | **No** | **Task** | **Time Start** | **Time Finish** | **Duration** | **PIC** | | 1 | Export SIP Trunking from NCX UAT Environment | 00:00 | 00:15 | 15 Min | NCX Team | | 2 | Import SIP Trunking to NCX Production Environment | 00:15 | 00:20 | 5 Min | NCX Team | | 3 | Release SIP Trunking Product | 00:20 | 00:25 | 5 Min | NCX Team | | 4 | Pricing Configuration and insert the product to Pricelist | 00:25 | 00:45 | 20 Min | NCX Team | | 5 | “Sync Product” SIP Trunking to send attributes under Package and VAS to TIBS | 00:45 | 00:50 | 5 Min | NCX Team | | 6 | “Sync Tariff” SIP Trunking Package and VAS and SIP Trunking Discount to get Tariff ID | 00:50 | 00:55 | 5 Min | NCX Team | | 7 | Check Sync Result and Status | 00:55 | 01:10 | 15 Min | NCX Team | |
| **Purpose:**  To deploy SIP Trunking product from NCX UAT Environment to Production Environment. |
| **Impact:**   * Should be done out of office hours. |

|  |
| --- |
| **Attribute tambahan 2000 - 5000 Concurrent Call**  :  Status:  No Order:  **SIP Trunk Standard Price**  :  Status: Completed No Order:  **SIP Trunk HA Price**  :  Status: Completed No Order:  **SIP Trunk Premium**  :  Status: Completed No Order:  **SIP Trunk Plus**  Location: Jabodetabek Status: Completed No Order:  **SIP Trunk RC Activation [NRC Test]**  :  Status: Completed No Order: |
| Accepted (TELKOM):  Name: Irvan Setiyanto  Sign: Date: 21 June 2024 |
|  |