## **PT TELKOM logo_by-telkom-indonesia_color.png**

|  |  |
| --- | --- |
| **Deployment of SL WDM** |  |

|  |
| --- |
| **Originator's Name: Triatmoko Haryadi and Fatur Muhammad**  **Date Raised: 29 July 2024** |
| **Activities:**   |  |  |  |  |  |  | | --- | --- | --- | --- | --- | --- | | **No** | **Task** | **Time Start** | **Time Finish** | **Duration** | **PIC** | | 1 | Export SL WDM from NCX UAT Environment | 00:00 | 00:15 | 15 Min | NCX Team | | 2 | Import SL WDM to NCX Production Environment | 00:15 | 00:20 | 5 Min | NCX Team | | 3 | Release SL WDM Product | 00:20 | 00:25 | 5 Min | NCX Team | | 4 | Pricing Configuration and insert the product to Pricelist | 00:25 | 00:45 | 20 Min | NCX Team | | 5 | “Sync Product” SL WDM to send attributes under Package and VAS to TIBS | 00:45 | 00:50 | 5 Min | NCX Team | | 6 | “Sync Tariff” SL WDM Package and VAS and SL WDM Discount to get Tariff ID | 00:50 | 00:55 | 5 Min | NCX Team | | 7 | Check Sync Result and Status | 00:55 | 01:10 | 15 Min | NCX Team | |
| **Purpose:**  To deploy SL WDM product from NCX UAT Environment to Production Environment. |
| **Impact:**   * Should be done out of office hours. |

|  |
| --- |
| **Protected**  Package: Protected Location: Jabodetabek - Sumatra Bandwidth: 20 Distance: 1501-2500km  Package: Protected Location: Jawa Bali - Jabodetabek Bandwidth: 20 Distance: 101 - 250km  Package: Protected Location: Kalimantan - Jawa Bali Bandwidth: 20 Distance: 501 - 1000km  **Unprotected**  Package: Unprotected Location: Jabodetabek - Jawa Bali Bandwidth: 10 Distance: 501 - 1000km  Package: Unprotected Location: Jabodetakbek - Nusra Bandwidth: 10 Distance: >2500km  Package: Unprotected Location: Jabodetabek - Sumatra Bandwidth: 10 Distance: 1001 - 1500km  **Constraint**  Location: Maluku Papua - Jabodetabek  Location: Jawa Bali - Maluku Papua  Location: Maluku Papua - Sulawesi  Location: Maluku Papua - Nusra |
| Accepted (TELKOM):  Name: Irvan Setiyanto  Sign: Date: 29 July 2024 |
|  |